Task Division — Talk-to-my-Data

Rotation across all 4 pillars: everyone takes a different sub-task each pillar, so by Stage 3 everyone has touched data, AI, backend, and frontend. Tasks marked Required come directly from Artefact's brief — don't skip these. Tasks marked Stretch are what makes the project stand out, but are the first things to cut if the timeline gets tight.

Note: Stage numbering and pillar numbering are separate — Stage 0's tasks are 0.1-0.4, Stage 1's are 1.1-1.3, and each pillar's tasks restart at .1 within that pillar.

# Stage 0 — Prerequisites ✅ COMPLETE

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| 0.1 Cloud Setup (GCP project, CLI, service decisions) | Raed | ✅ Done | Closed |
| 0.2 Environment Setup (Python, venv, IDE, .gitignore) | Muhammed | ✅ Done | Closed |
| 0.3 Architecture Sketch v1 (Excalidraw) | Amir | ✅ Done | Closed |
| 0.4 Dataset & KPI Draft | Fares | ✅ Done | Closed |

Gate cleared: GCP project verified working end-to-end, environment documented, architecture sketch presented to Mark + Quinten, dataset downloaded and KPIs defined.

# Stage 1 — Contracts & Skeleton ✅ COMPLETE

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| 1.1 Write schema.md | All (together) | ✅ Done | Closed |
| 1.2 Write api.md | All (together) | ✅ Done | Closed |
| 1.3 Repo Skeleton (/src, /mock_data, /docs) | All (together) | ✅ Done | Closed |

Gate cleared: both contract files committed and rendering correctly, folder skeleton matches the plan.

# Stage 2 — Core Build

# Pillar 1 — Cloud & Data Platform

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| 1.1 Retail Data Cleaning & ETL ✅ DONE | Raed | Complete | Sat, Sep 19 |
| 1.2 BigQuery Data Warehouse Setup | Fares | Required | Sat, Sep 19 |
| 1.3 IAM & Security Configuration | Amir | Stretch | Sat, Sep 19 |
| 1.4 Docker & Cloud Run Deployment | Muhammed | Required (minimal for now) | Sat, Sep 19 |

Gate: real data queryable in BigQuery by everyone.

# Pillar 2 — LLM & Text-to-SQL

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| 2.1 Dynamic Schema Injection | Fares | Required — core ask | Sat, Sep 26 |
| 2.2 Few-Shot Prompting & Domain Lexicon | Amir | Stretch | Sat, Sep 26 |
| 2.3 Self-Healing Query Feedback Loop | Muhammed | Stretch | Sat, Sep 26 |
| 2.4 Ambiguity Resolution & Clarification | Raed | Stretch | Sat, Sep 26 |

Gate: a plain-English question reliably produces correct SQL against real data.

# Pillar 3 — Backend & Analytics Engine

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| 3.1 FastAPI Core Service Layer | Amir | Required | Sat, Sep 26 |
| 3.2 SQL Validation & Safety Guardrails | Muhammed | Required | Sat, Sep 26 |
| 3.3 Retail KPI Computation Engine | Raed | Required — brief asks for 2+ KPIs | Sat, Sep 26 |
| 3.4 Multi-Modal Response Formatter | Fares | Required | Sat, Sep 26 |

Gate: /ask endpoint works end-to-end, callable directly, no UI needed yet.

# Pillar 4 — Frontend UI, Benchmark & Delivery

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| 4.1 Streamlit Conversational Interface | Muhammed | Required | Sat, Oct 3 |
| 4.2 Dynamic Data Visualizations | Raed | Stretch | Sat, Oct 3 |
| 4.3 Golden Benchmark Evaluation Suite | Fares | Stretch (10-15 questions is fine) | Sat, Oct 3 |
| 4.4 Excalidraw Architecture & Client Deck | Amir | Required — named in the brief | Sat, Oct 3 |

Gate: a real question typed into the real UI returns a real, working answer.

# Stage 3 — Integration

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| Full Pipeline Integration (replace remaining mocks, test end-to-end) | All (together) | Required | Wed, Oct 7 |

Gate: the full system works start to finish, without anyone manually patching things together.

# Stage 4 — Dry Run Prep

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| Dry Run Deck + Rehearsal, presented to Mark + Quinten | All (together) | Required | Wed, Oct 7 |

Gate: feedback received, clear list of what to fix before the final.

# Stage 5 — Final Polish & Deployment

| Sub-task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| Full Cloud Run Deployment + Final Deck + Live Demo Rehearsal | All (together) | Required | Wed, Oct 7 |

Gate: live demo works, deck is ready, everyone knows their speaking part.